


**PANOSC Deliverables**



**PaNOSC Tasks and Milestones**



**PaNOSC Deliverables and Internal Milestones**



|  |  |  |
| --- | --- | --- |
| Internal Milestones | |  |
| WP1 Management | | No internal milestones required |
| WP2 Data Policy and Stewardship | IMS2.1a | draft of new data policy framework (M12) |
| IMS2.2a | plan of how the DP will be adopted at all sites (M18) |
| IMS2.4a | draft of guidelines for DP best practices (M12) |
| IMS2.5a | DMP design (M24) |
| IMS2.6a | DP adoption status report (M24) |
| IMS2.7a | DMP online (M36) |
| WP3 Data Catalog Services | IMS3.2a | specification of API (M12) |
| IMS3.4a | demonstrator of federated search (M20) |
| IMS3.5a | federated search implemented 50% (M32) |
| IMS3.6a | HDF5 meeting (M12) |
| WP4 Data Analysis Services | IMS4.1a | architecture and design of DAAS (M12) |
| IMS4.2a | web visualisation demonstrator (M30) |
| WP5 Virtual Neutron and X-ray Laboratory | IMS5.1a | containers for simulation services (M12) |
| IMS5.2a | infrastructure for simulation services (M24) |
| IMS5.2b | report on user feedback of simulation services (M36) |
| WP6 EOSC Integration | IMS6.1a | AAI prototype (M12) |
| IMS6.2a | data transfer demonstrator (M12) |
| WP7 Sustainibility | | No internal milestones declared |
| WP8 Staff training in data stewardship | IMS8.1 | VC in preparation for annual meeting completed (M10) |
| IMS8.2 | Solution for Jupyter integration found [T8.2] (M13) |
| IMS8.3 | Budget clarification for hardware [T8.1] (M14) |
| IMS8.4 | Mid-year VC completed (M18) |
| IMS8.5 | MS8.4 moved forward to end of 2020 [T8.2] (M25) |
| IMS8.6 | Wish-list from partners defined [T8.3] (M13) |
| IMS8.7 | Workshop scheduled [T8.3] (M15) |
| IMS8.8 | First facility specific course integrated [T8.3] (M18) |
| IMS8.9 | Course / tutorial using Jupyter developed [T8.2 / T8.3] (M25) |
| IMS8.10 | Mid-year VC completed (M30) |
| IMS8.11 | 2nd facility specific course integrated [T8.3] (M31) |
| IMS8.12 | Mid-year VC completed (M42) |
| WP9 Outreach &Communication | IMS9.1 | Report on Y1 outreach activities published (M13) |
| IMS9.2 | All website sections completed (M12) |
| IMS9.3 | First use cases (2-3) published on the website (M12) |
| IMS9.4 | List of user meetings, where PaNOSC/ExPaNDS goals/achievements will be presented, defined (M12) |